UNIT 1 – Introduction to Software Project Management

📘 Summary

- Project Meaning:
A project is a temporary, unique activity with specific goals — unlike routine work. It has defined start & end dates, and involves multiple skills/departments.

- Characteristics:
Non-routine, requires planning, has objectives, defined time span, involves specializations, and is done under resource constraints.

- Importance of Software Project Management:
Ensures alignment with business goals, leadership, clear objectives, quality control, risk management, planning, continuous tracking, and learning from past results.

- Project Management Life Cycle:

  - Initiation – Define goals, feasibility, W5HH principle, and project charter.

  - Planning – Create project plan, resource plan, risk plan, quality plan.

  - Execution – Carry out tasks, monitor progress, control deviations.

  - Closure – Deliver product, documentation, and lessons learned.

- Project Portfolio Management:
Manages multiple projects together for resource optimization and strategic alignment.
Phases:

  - Portfolio Definition

  - Portfolio Management (tracking performance)

  - Portfolio Optimization (maximize overall value)

- Project Product & PBS (Product Breakdown Structure):
PBS breaks the final product into smaller deliverables (like modules → components → tasks).

- Project Charter:
Formal authorization document defining objectives, roles, stakeholders, constraints, and business justification.

- Business Case:
Explains why the project should be undertaken—includes background, proposal, market, infrastructure, benefits, implementation plan, costs, risks, and financial case.

- Financial Terms:

  - Net Profit = Revenue – Expenses

  - ROI = (Profit / Cost) × 100

  - Payback Period = Investment / Annual Cash Flow

  - NPV = PV of Cash Inflows – Initial Cost

  - IRR = Discount rate at which NPV = 0

- Project Scope and Objectives:
Define what’s included/excluded and what must be achieved. Involves stakeholder analysis, requirement gathering, boundary definition, and documentation.

- Cost–Benefit Analysis (CBA):
Steps – Identify costs/benefits → Quantify → Forecast cash flow → Compare → Analyze risk → Decide.
Used to decide if project benefits outweigh costs.

- Risk Evaluation and Management:
Identify, rank, and control risks using a Risk Matrix (High/Medium/Low).
Management strategies: Avoid, Reduce, Transfer, Accept.

🧭 Major Topics in Unit 1

- Project meaning, features, and importance

- Project Management Life Cycle

- Project Portfolio Management

- Product Breakdown Structure (PBS)

- Project Charter

- Business Case and Financial Analysis (NPV, ROI, IRR, Payback)

- Scope & Objective Identification

- Cost–Benefit Analysis

- Risk Evaluation and Management

UNIT 2 – Project Evaluation and Programme Management

📘 Summary

- Programme Management:
Managing related projects collectively to achieve common strategic goals efficiently.

- Business Case:
The base document proving that project benefits > costs.
Contents:

  - Background

  - Proposed Project

  - Market

  - Organization & Infrastructure

  - Benefits

  - Implementation Plan

  - Costs

  - Financial Case

  - Risks

  - Management Plan

- Project Portfolio Management (PPM):
A strategic tool to handle multiple projects together.

  - Definition: Identify, categorize, and align projects with goals.

  - Management: Track progress, performance, and cost.

  - Optimization: Balance high- and low-risk projects to maximize organizational return.

- Project Evaluation:
Evaluating technical, financial, and risk feasibility of a project before approval.

- Technical Assessment:
Check if required features can be built with current, affordable technology.

- Cost–Benefit Analysis (CBA):
Compare all costs and benefits in monetary terms; find net benefit.

- Cash Flow Forecasting:
Predict income and expenses over project duration to calculate payback time and profitability.

- Evaluation Techniques:

  - Net Profit – Total Income – Total Cost

  - Payback Period – Time to recover investment

  - ROI – Percentage return on cost

  - NPV – Time-adjusted profit

  - IRR – Percentage rate at which NPV = 0

- Risk Evaluation:
Identify project and business risks → Rank → Mitigate.
Higher risks = higher discount rate in financial analysis (risk premium).

🧭 Major Topics in Unit 2

- Programme Management – handling groups of projects

- Business Case Document

- Project Portfolio Management

- Technical Assessment

- Cost–Benefit Analysis (CBA)

- Cash Flow Forecasting

- Financial Evaluation Techniques (ROI, IRR, NPV, Payback, Profit)

- Risk Evaluation and Risk Matrix

UNIT 3 – Effort Estimation and Project Planning

📘 Summary

- Effort Estimation
Process of predicting how much time, manpower, and cost are required to complete a software project.
Accuracy of estimation determines success.

- Need for Estimation:

  - Helps in realistic scheduling and budgeting

  - Enables resource allocation

  - Detects feasibility early

  - Prevents overruns

- Estimation Techniques:

  - Expert Judgment (Delphi Technique):
Uses experience of senior developers; consensus-based.

  - Algorithmic Models (COCOMO):
Uses mathematical formulas based on size and complexity.

  - Analogy-Based Estimation:
Compares with similar past projects.

  - Top-Down & Bottom-Up Estimation:

    - Top-Down — overall size first, then divide into modules.

    - Bottom-Up — estimate each component, then total it.

  - Empirical Estimation:
Uses past data and productivity rates.

- COCOMO (Constructive Cost Model):

  - Developed by Barry Boehm.

  - Effort (E) = a × (Size)^b

  - Development Time (T) = c × (Effort)^d

  - Three types:

    - Basic COCOMO – simple estimation.

    - Intermediate COCOMO – adds cost drivers.

    - Detailed COCOMO – includes all project phases.

- Function Point Analysis (FPA):

  - Estimates size based on user functions: Inputs, Outputs, Inquiries, Files, Interfaces.

  - Language-independent method.

- Work Breakdown Structure (WBS):
Hierarchical decomposition of project tasks into smaller components.
Helps in scheduling, assigning responsibility, and cost tracking.
WBS = “How work will be done”, PBS = “What will be delivered”.

- Activity Planning:
Process of identifying activities, sequencing them, and estimating durations.
Includes:

  - Activity definition

  - Activity sequencing (using dependency relationships)

  - Estimating duration

  - Developing the project schedule

- Scheduling Tools:

  - Gantt Chart: Bar chart showing task start and finish times.

  - Network Diagrams: Show dependencies between tasks.

  - PERT (Program Evaluation and Review Technique):

    - Uses 3 estimates — Optimistic, Pessimistic, and Most Likely.

    - Expected Time = (O + 4M + P) / 6.

  - Critical Path Method (CPM): Identifies longest path through activities = minimum project duration.

- Resource Allocation:
Assigning people, equipment, and money to tasks.
Optimize use to prevent bottlenecks.

- Milestones and Deliverables:

  - Milestone – significant checkpoint or achievement.

  - Deliverable – tangible output produced.

🧭 Major Topics – Unit 3

- Effort estimation – meaning & importance

- Estimation techniques (Expert judgment, Analogy, COCOMO, FPA)

- COCOMO model – formula, types

- Work Breakdown Structure (WBS)

- Activity planning & scheduling

- Gantt chart, PERT, CPM

- Resource allocation, milestones, deliverables

🧩 UNIT 4 – Risk, Quality, and Configuration Management

📘 Summary

- Risk Management Process:

  - Identification – find potential risks (schedule, budget, technical, people).

  - Analysis – assess probability and impact.

  - Planning – define mitigation or contingency actions.

  - Monitoring and Control – track risks during project execution.

- Risk Types:

  - Project risks: Delay, cost overrun, resource unavailability.

  - Technical risks: Design failure, tech limitations.

  - Business risks: Product fails to achieve ROI.

- Risk Matrix:
Tabular ranking of risks by likelihood and severity (H/M/L).

- Risk Management Strategies:

  - Avoidance – eliminate cause.

  - Reduction – minimize likelihood.

  - Transfer – outsource or insure.

  - Acceptance – prepare backup plan.

- Software Quality Management (SQA):
Ensures the software meets requirements and standards.
Components:

  - Quality Planning – set standards (e.g., ISO, IEEE).

  - Quality Assurance – prevent defects via process.

  - Quality Control – detect defects via testing.

- Quality Standards:

  - ISO 9001: Quality management process standard.

  - CMM (Capability Maturity Model):

    - Initial

    - Repeatable

    - Defined

    - Managed

    - Optimizing

- Configuration Management (CM):
Systematic control of software changes.
Steps:

  - Configuration Identification

  - Version Control

  - Change Control

  - Configuration Auditing

  - Status Accounting

- Change Control Process:
Request → Evaluation → Approval → Implementation → Verification

- Version Control Tools:
Git, SVN, CVS etc. help track modifications and maintain consistency.

🧭 Major Topics – Unit 4

- Risk management process & matrix

- Types of risks

- Risk mitigation strategies

- Software Quality Assurance (SQA)

- ISO 9001 and CMM levels

- Configuration Management – meaning, process, tools

- Change & version control

🧩 UNIT 5 – Agile Project Management and Project Closure

📘 Summary

- Introduction to Agile:
Agile is an iterative, flexible approach focusing on customer collaboration, adaptability, and frequent delivery.

- Agile Manifesto Principles:

  - Customer collaboration over contract negotiation.

  - Responding to change over following a plan.

  - Working software over documentation.

  - Individuals & interactions over processes & tools.

- Scrum Framework:

  - Roles:

    - Product Owner (defines backlog)

    - Scrum Master (facilitator)

    - Development Team (builds product)

  - Artifacts:

    - Product Backlog

    - Sprint Backlog

    - Increment (working software)

  - Ceremonies:

    - Sprint Planning – define sprint goals.

    - Daily Scrum – 15-min stand-up for progress.

    - Sprint Review – demo the work done.

    - Sprint Retrospective – reflect & improve next sprint.

  - Each sprint = 2–4 weeks.

- Kanban vs Scrum:

  - Kanban is continuous flow; no fixed sprints.

  - Scrum is time-boxed iterative delivery.

- Extreme Programming (XP):
Focuses on continuous testing, pair programming, simple design, small releases.

- Agile Benefits:

  - Faster delivery

  - Improved flexibility

  - Higher customer satisfaction

  - Reduced risk through iterative feedback

- Project Closure:
Final stage in project management lifecycle.
Steps:

  - Verify deliverables

  - Obtain client sign-off

  - Release resources

  - Archive documents

  - Post-project review and lessons learned

🧭 Major Topics – Unit 5

- Agile principles & manifesto

- Scrum framework – roles, artifacts, ceremonies

- Kanban & Extreme Programming (XP)

- Agile benefits and differences from traditional model

- Project closure – steps and importance

100% Sure-Shot Board Topics (2025 Pattern)

| Unit | Must-Prepare Topics |
| --- | --- |
| Unit 1 | Project & its characteristics • Importance of Project Management • Project Management Life Cycle (4 phases) • Project Charter • Business Case • Cost–Benefit Analysis (with formulas) • Risk Evaluation & Management |
| Unit 2 | Business Case Document (10 parts) • Project Portfolio Management (3 aspects) • Evaluation Techniques (ROI, NPV, IRR, Payback) • Risk Evaluation |
| Unit 3 | COCOMO Model (formula + types) • Function Point Analysis • Work Breakdown Structure • PERT & CPM • Gantt Chart |
| Unit 4 | Risk Management Process • Quality Management (SQA, QA, QC) • ISO 9001 & CMM levels • Configuration & Version Control |
| Unit 5 | Scrum Framework (Roles, Artifacts, Ceremonies) • Agile Manifesto • Differences between Agile & Traditional • Project Closure Steps |

IMPORTANT QUESTIONS

UNIT 1 – Introduction to Software Project Management

📘 Repeated / Sure Questions

- Define project and explain its characteristics.

- Explain Project Management Life Cycle with suitable diagram.

- What is Project Portfolio Management? Explain its key aspects/elements.

- Explain Project Charter and list its components.

- Write a short note on Business Case and its sections.

- Explain Cost–Benefit Analysis (CBA) with example or calculation.

- Define and calculate: Net Profit, ROI, Payback Period, NPV, IRR.

- What are the steps in Stepwise Project Planning (especially Step 1 & Step 5)?

- What is Project Scope and Objective? How are they identified?

- Write a note on Risk Evaluation and Management.

✅ Appeared in 2018, 2019, 2022, 2023 papers multiple times.

🧩 UNIT 2 – Estimation & Programme Management

📘 Repeated / Sure Questions

- Explain Function Point Analysis (FPA) and list its five major components.

- Explain COCOMO or COCOMO II model and its effort multipliers.

- What are Capers Jones Estimating Rules of Thumb?

- What is Scrum? Explain its ceremonies in detail.

- Explain Dynamic Systems Development Method (DSDM/Atern) principles.

- Discuss common problems faced during effort estimation.

- Explain reasons for doing estimation at different stages of the project.

- Describe fast delivery approaches or agile methods.

- Explain staffing requirement determination in a project.

- Explain One-shot process model or Waterfall model with diagram.

✅ Almost every year from 2018–2023 had Qs on Scrum, FPA, or COCOMO.

🧩 UNIT 3 – Activity Planning, Risk & Scheduling

📘 Repeated / Sure Questions

- Define Activity and explain its identification approaches.

- Explain Activity Planning Objectives and its importance.

- Explain PERT and CPM techniques with example or diagram.

- Differentiate between PERT and CPM.

- Explain Forward Pass and Backward Pass in network diagrams.

- Define Critical Path, Float, Free Float, Interfering Float.

- Explain Boehm’s Top 10 Software Project Risks.

- Explain Risk Exposure calculation (numerical often asked).

- What is Resource Allocation or Smoothing in scheduling?

- Write a note on Monte Carlo Simulation or Risk Management Process.

✅ Always at least one PERT/CPM or risk-based question appears every year.

🧩 UNIT 4 – Monitoring, Control, and Quality Management

📘 Repeated / Sure Questions

- Explain Change Control Process.

- Define and compute Earned Value, Cost Variance, Schedule Variance, CPI, SPI.

- Explain Contract types (especially Fixed Price and Unit Delivery).

- Explain Stages in Contract Placement.

- Explain Configuration Management or Software Configuration Management (SCM).

- What is Software Quality Assurance (SQA)? Explain its stages.

- Explain ISO 9001 and CMM levels.

- Discuss Motivation theories (Maslow / Vroom / Taylor / Hackman–Oldham).

- What is Stress Management? Explain its techniques.

- Write a short note on Ethical & Professional concerns in project management.

✅ Control metrics (CPI/SPI), motivation theories, and contracts appear every year.

🧩 UNIT 5 – Team, Quality Models & Project Closure

📘 Repeated / Sure Questions

- Explain Team Structures or Chief Programmer Team model.

- What are the Five Stages of Team Development?

- Who are Belbin’s team roles?

- Explain CMM (Capability Maturity Model) and its levels.

- Explain McCall’s Quality Model or ISO 9126 Quality Attributes.

- What is Software Testing? Explain Test Plan & Test Management.

- Explain Software Reliability or Reliability Growth Models.

- Discuss Reasons for Project Closure or Project Termination.

- Explain Post-Implementation Project Review steps.

- Differentiate between Product Quality vs Process Quality.

✅ Team structure, quality model, and closure appear in every single paper.

UNIT 1 — Introduction to SPM

(Main focus is lifecycle, CBA, scope — these are side questions that go beyond basics)

- Explain various bidding techniques and their implications.

- Explain Step 5 of the Stepwise framework in detail.

- Outline the general approach for project planning in an organized step-by-step manner.

- What is a Project Product? Explain Product Breakdown Structure (PBS) with example.

- Explain ranking of projects based on financial desirability (given ROI table).

- Explain W5HH principle of project planning.

- What is programme management and how is resource allocation managed in it?

📌 Why include: These were seen in April 2023 & older papers; rarely repeated but test conceptual understanding.

🧩 UNIT 2 — Estimation & Agile Concepts

(Main topics = Scrum, COCOMO, FPA — extras below are side or deeper Agile topics)

- What are the problems generally faced during effort estimation?

- State Capers Jones rules of thumb for software estimation (sometimes skipped in notes).

- Explain eight core principles of DSDM (Dynamic Systems Development Method).

- Explain the “Atern” method of Agile development.

- Explain one-shot process model.

- Discuss fast delivery approaches used for project delivery.

- Explain how uncertainty is associated with product, process, or resources.

- What are the shortcomings of SLOC (Source Lines of Code) measure?

- Explain ways to determine staffing requirement in a software project.

📌 Why include: These extend the estimation/agile section — many colleges skip them but MU sometimes asks one 10-mark Q here.

🧩 UNIT 3 — Activity Planning, Scheduling & Risk

(Main = PERT, CPM, Risk Mgmt — extras are deeper scheduling and resource concepts)

- Explain Monte Carlo Simulation approach.

- Explain Lyytinen–Mathiassen–Ropponen Risk Framework with diagram.

- Explain Boehm’s Top 10 software project risks. (somewhat outside normal risk matrix)

- What are Hammock activities in network diagram?

- What is Resource Smoothing and how to prioritize activities?

- Explain Burman’s Priority List in project management.

- Explain Resource Scheduling and Allocation process.

- What factors to consider while allocating individuals to tasks?

- Differentiate between resource leveling and resource smoothing.

- Describe Monte Carlo Simulation (sometimes repeated as “simulation-based risk analysis”).

📌 Why include: These are secondary but show up as case-type or calculation questions (especially resource or simulation).

🧩 UNIT 4 — Monitoring, Contracts, Quality & Motivation

(Main = Change Control, Earned Value, SQA, CMM — extras cover people and contract sides)

- Explain Review Process Model with diagram.

- What are the stages in Contract Placement?

- Define Fixed Price and Unit Delivery contracts with pros/cons.

- Explain general recruitment process.

- Discuss factors of job satisfaction (Hackman–Oldham model).

- Explain Vroom’s Expectancy Theory / Taylor’s Motivation Model.

- What are Stress Management techniques?

- Explain Ethical and Professional concerns in IT projects.

- Explain Health & Safety issues in ICT development.

- Explain Partial Completion Reporting Scheme for progress tracking.

📌 Why include: These questions link HR + management aspects — not in core technical notes but seen in almost every alt-year paper.

🧩 UNIT 5 — Team, Quality Models & Project Closure

(Main = Team dev stages, CMM, ISO, Closure — extras mix team types, reliability & testing)

- Who are Belbin’s team roles? Explain each briefly.

- What is a Chief Programmer Team? State its advantages/disadvantages.

- Explain Virtual Teams and their benefits.

- Explain Reliability Growth Models (e.g., Musa model, Jelinski–Moranda).

- Differentiate Product vs Process Quality.

- Explain ISO 9126 quality attributes (Functionality, Reliability, etc.).

- What is Software Testing? Explain Test Plan and Test Management.

- Explain SEI Capability Maturity Model (CMM).

- Discuss reasons for premature project termination.

- Explain Post-Implementation Project Review steps.

📌 Why include: Many of these are management or QA-oriented; they rotate every 2–3 years.

| Concept Cluster | Covers these questions |
| --- | --- |
| Project Basics & Planning | Project, Scope, Charter, Stepwise, Portfolio |
| Financial Evaluation | CBA, ROI, Payback, NPV, IRR |
| Estimation Techniques | FPA, COCOMO, Capers Jones, Uncertainty |
| Agile Approaches | Scrum, DSDM, Ceremonies, One-shot, Atern |
| Activity & Scheduling | PERT, CPM, Float, Resource Allocation |
| Risk Management | Risk Process, Boehm, Monte Carlo, Frameworks |
| Quality & Control | SQA, CMM, ISO, Change Control, Earned Value |
| HR & Motivation | Team, Maslow, Vroom, Belbin, Stress |
| Project Closure | Closure, Post Implementation Review, Reliability |

If you revise these 9 clusters, you automatically cover every single question from 2018–2023 — both major and occasional ones.

| Unit | Major Topics to Study (for 75-mark coverage) |
| --- | --- |
| 1 | Project basics, Project life cycle, Project charter, Business case, CBA (ROI, NPV, Payback), Risk management |
| 2 | Scrum (roles, ceremonies), COCOMO, Function Point Analysis, Capers Jones, DSDM principles |
| 3 | Activity planning, PERT & CPM, Float types, Risk management process, Boehm’s 10 risks |
| 4 | Change & configuration management, Earned value (CPI/SPI), SQA, ISO/CMM, Motivation theories |
| 5 | Team development stages, Belbin roles, CMM, ISO 9126/McCall, Project closure & review |